## Slide 1: NODAL EXCHANGE / NODAL CLEAR
We will failover to the DR site
DNS to point at the DR site
  IPs will change from Primary to Secondary
  DNS names will remain the same (Preferred setup)
Participants to use production account(s) for access/Logon (Nodal Platform, Trading front-ends, etc.)
All activities on the platform will be removed after the test
Trading date will be October 4th, 2024
Pre-test is possible on Saturday, September 14th, 2024 for those signed up via the FIA website:
    Will be a complete failover
    T7 (Trading front-ends) will not be on offer for the Pre-Test

## Slide 2: NODAL EXCHANGE (Cont’d)
Available Interfaces
  Web application platform
  sFTP Files sharing
  Trade FIX Feed
  Screen Trading (Front-Ends)  Not available for Pre-Test
Timeline (times in EPT) for the Exercise and Full details to be sent to registered participants:
  07:55 am - Nodal Internal switch from Primary to Secondary (DR) completion
  08:00 am - Start of DR scenario test by Participants
  10:00 am - End of DR scenario test
  10:05 am - Start of failover back to Primary site/environment
  12:00 pm - End of failover back to Primary site/environment
  12:05 pm - Participants ready to sanity check Primary/Production if needed
A bridge will be opened for the duration of the Exercise to address requests; invites will be sent few days before to participants
For support, call 703-962-9860 or email: helpdesk@nodalexchange.com